SlugStock Release Plan

**Doc Name:** Release Plan

**Product Name:** Slug Stock

**Team Name:** Team SlugStock

**Release Name:** Slug Stock

**Release Date:** March 4, 2016

**Revision #:** 2

**Revision Date:** January 10, 2016

**High Level Goals:**

* Create a website where people can store their stock information
* Have detailed stock value changes charts
* Set custom notification alerts when a stock hits a price

**Sprint 1:**

* I as a developer want to have a plan for filling the database for each stock.
  + 8 Story Points
* I as a user would like to be able to create and log into an account in order to be able to have my own unique profile.
  + 2 Story Points
* I as a user want to be able to input a stock ticker and see information about the stock.
  + 3 Story Points
* I as a user want to add and remove stocks I am following and have them be displayed in one convenient place.
  + 2 Story Points

**Sprint 2:**

* I as a user want to get emergency email notifications when a stock hits a specified price.
  + 5 Story Points
* I as a user want to get daily email updates.
  + 3 Story Points
* I as a user want to see history of the stock in a simple chart day, week, month, year, all.
  + 8 Story Points

**Sprint 3:**

* I as a user want the site to flow well (css)
  + 8 Story Points
* I as a user want to be able to attach notes to a stock.
  + 1 Story Point
* I as a user want to receive text message notifications when a stock hits a specified price.
  + 5 Story Points
* I as a user want to see how much money I’ve made or lost on a given stock and total each day.
  + 3 Story Points

**Product Backlog:**

**User Stories:**

* I as a user want to sign into a chat room and discuss with other users.
  + 20 Story Points