**Sprint One Report - Slug Stock - Team Slug Stock**

**January 31, 2016**

**Actions to stop doing:**

* We should stop stealing other people’s tasks that they were assigned and allow them to finish their work on their own.

**Actions to start doing:**

* We should start working in the same room so that we can bounce ideas off of each other rather than everyone implement his/her own features.

**Actions to keep doing:**

* We should keep helping each other when we are stuck on certain tasks.
* We should keep on touching base by using the google chat app.

**Work completed/not completed:**

**Completed user stories:**

* I as a developer want to have a plan for filling the database for each stock.
* I as a user would like to be able to create and log into an account in order to be able to have my own unique profile.
* I as a user want to be able to input a stock ticker and see information about the stock.t

**Uncompleted user stories:**

* I as a user want to add and remove stocks I am following to be displayed in one convenient place.
  + We still need to display the price of tickers that a user is following on their profile page

**Work completion rate:**

Data Used to Compute Rates:

4 User Stories/Sprint

24 Ideal Work Hours/Sprint

17 Days/Sprint

Rates for This Sprint:

User Stories/Day = 4/17 = .2353

Ideal Work Hours/Day = 24/17 = 1.4117

Average Rates: (since this is the first sprint, the average rates

are the same as the calculated rates)

User Stories/Day = .2353

Ideal Work Hours/Day = 1.4117

