## Slide 1: SlugStock
Group 14
Dustin Bryan: Supreme Leader
James Brower: Scrum Master
Trevor Barnes
Aramis Marden
Peter Greer-Berezovsky
Aramissd

## Slide 2: High Level Goal
Create a website where people can store their stock information
Have detailed stock value changes charts
Set custom notification alerts when a stock hits a price
Professional user interface

## Slide 3: Project Release Plan - Sprint 1 - Backend Set-Up
I as a developer want to have a plan for filling the database for each stock.
I as a user would like to be able to create and log into an account in order to be able to have my own unique profile.
I as a user want to be able to input a stock ticker and see information about the stock.
I as a user want to add and remove stocks I am following and have them be displayed in one convenient place.

## Slide 4: Sprint 2 - Automatic E-Mails and Graphs
I as a user want to get emergency email notifications when a stock hits a specified price.
I as a user want to get daily email updates.
I as a user want to see history of the stock in a simple chart day, week, month, year, all.

## Slide 5: Sprint 3 - Frontend Design
I as a user want to be able to attach notes to a stock.
I as a user want the site to flow well (css)
I as a user want to receive text message notifications when a stock hits a specified price.
I as a user want to see how much money I’ve made or lost on a given stock and total each day.

## Slide 6: Project Release Plan -Architecture
DataBase
Server
Client

## Slide 7: Project Release Plan - Challenges/Risks
We plan to host our site for free on pythonanywhere.com, but we may have issues with limited database space or bandwidth.
The Yahoo Finance api may not allow us to query the server enough times per day.
We don’t know if it will be viable to send text message alerts.

## Slide 8: Project Release Plan – Technologies
web2py
Yahoo Finance API
Python
HTML
CSS
JavaScript
MySQL